CSSE333: Status Report

Team Number: S1G4

Week: 6

**Planned User Scenario:**

Created the database with a SQL script and adding the tables referenced in the initial Entity Relationship Diagram.

|  |  |  |
| --- | --- | --- |
| **Team Member** | **Task** | **Hours** |
| Andrew Forche | Created Database creation query DBCreationScript.sql, Team meeting 1/12 8:00pm, Edited table creation queries, and created the database diagram. | 1.5 |
| Dom Spiotta | Created Database creation query DBCreationScript.sql, Team meeting 1/12 8:00pm, Edited table creation query constraints/Proofread table creation queries | 1 |
| Nuo Cheng | Created query DBCreationScript.sql,  Team meeting 1/12 8:00pm, Edited table creation queries,  And created the database diagram | 2 |

**Signatures:**

Andrew Forche: Andrew Forche

Dom Spiotta: Dominic Spiotta

Nuo Chang: Nuo Cheng

**Next Week’s Planned User Scenario:**

Creating stored procedures to handle the Log in function for users is the main objective of week 6. Andrew will create the front-end page for the user login as well as the sproc that confirms whether the entered data is a valid user combination or there is an error in the username or password. Nuo will create the sproc responsible for generating strong passwords and the user page for registering a user. Dom will begin work on a sproc to return admin access based on the user data acquired from login as well as assigning admin access when registering.